|  |  |
| --- | --- |
| **Date:** | 2013-02-19 |
| **Start Time:** | 18:08 HKT |
| **End Time:** | 18:51 HKT |
| **Venue:** | MMW RM 2478 |
| **Attendance:** | KK, Jenny, Bill, Benson, Coffee, Gavin |

**Progress Report:**

* Bill , KK: New Formatter function completed without problem
* Benson, Gavin: All classes are tested and no bug found

**Discussion**:

1. Content of User story 2
   * KK recommended function by function compare algorithm for higher accuracy
   * All member agreed
2. Class Diagram design
   * Bill added a classes named FuncByFuncComparar for User story 2
3. Sequence Diagram design
   * Coffee asked for the function call flow of the FuncByFuncComparar class
   * Bill designed the diagram, all members agreed.
4. Task assignment
   * Bill , KK: Implementation of a function for split functions
   * Jenny, Coffee: Implementation of a function for combining cluster of similarity into total similarity
   * Benson, Gavin: Implementation of compare function
5. Agenda of next meeting
   * Task progress report
   * Content of User story 3
   * Class Diagram design of User story 3

**Next Meeting Time:** 2013-02-26 18:00 HKT

**Next Meeting Venue:** MMW RM 2478