|  |  |
| --- | --- |
| **Date:** | 2013-02-05 |
| **Start Time:** | 18:00 HKT |
| **End Time:** | 18:48 HKT |
| **Venue:** | MMW RM 2478 |
| **Attendance:** | KK, Jenny, Bill, Benson, Coffee, Gavin |

**Progress Report:**

* Bill , KK: Input and output classes completed without problem
* Jenny, Coffee, Benson, Gavin: compare class completed without problem

**Discussion**:

1. Presentation preparation
   * Coffee reminded to prepare the presentation at the coming Friday
   * Jenny is assigned to prepare the powerpoint
2. More Content for User Story 1
   * Benson suggested more formatter can be added
   * all member agreed
3. Class Diagram design
   * Bill suggested each format feature should be a class
   * Gavin suggested all format feature should be grouped in one class on different function
   * The OO design is decided by voting. Voting result Coffee: Bill = 4:2
4. Team pair decision
   * Pair 1: Bill , KK
   * Pair 2: Jenny, Coffee
   * Pair 3: Benson, Gavin
5. Task assignment
   * Bill , KK: Implementation of Input and output classes
   * Jenny, Coffee, Benson, Gavin: Implementation of compare class
6. Agenda of next meeting
   * Task progress report
   * Presentation preparation
   * More content for User story 1

**Next Meeting Time:** 2013-02-05 18:00 HKT

**Next Meeting Venue:** MMW RM 2478