|  |  |
| --- | --- |
| **Date:** | 2013-02-26 |
| **Start Time:** | 17:55 HKT |
| **End Time:** | 19:10 HKT |
| **Venue:** | MMW RM 2478 |
| **Attendance:** | KK, Jenny, Bill, Benson, Coffee, Gavin |

**Progress Report:**

* Bill , KK: Function for split functions is completed without problem
* Jenny, Coffee: function for combining cluster of similarity into total similarity is completed without problem
* Benson, Gavin: compare function is completed without problem

**Discussion**:

1. Content of User story 3
   * Benson recommended using regular expression on compare algorithm
   * Coffee suggested using Cosine similarity
   * All member agreed
2. Class Diagram design
   * Benson added a classes named CosSimComparar for User story 3
   * Benson added a classes named RegexComparar for User story 3
3. Task assignment
   * Bill , KK: Implementation of a function for simplifies variable declaration for compare use.
   * Benson, Gavin: Implementation of CosSimComparar
   * Jenny, Coffee: Implementation of RegexComparar
4. Agenda of next meeting
   * Task progress report

**Next Meeting Time:** 2013-03-05 18:00 HKT

**Next Meeting Venue:** MMW RM 2478